# Date

06/26/2021

# Participants

* Eduardo Valencia
* Michael Esan
* Treylon Wofford
* Larry Alexander

All major milestones were accomplished for the first sprint. The schedule on Notion shows that we should have completed the product list page so that we can begin working on the product details page on sprint 2. Fortunately, we are on schedule.

For sprint 2, the schedule shows that we must design, develop, and test the product details page. We updated the schedule and assigned each team member to a task. Treylon and Larry will create the design, Eduardo will develop the product details page, and Michael will test the website.

Graphical user interface, application

Description automatically generated

Earlier this week, we created class, state, and use-case diagrams for this week’s assignment. Each team member has reviewed the diagrams and contributed to each of them. Additionally, we documented our project’s requirements, and each team member had the opportunity to discuss and review them.

Finally, we reviewed the website’s code and ensured the website was functioning properly. Michael tested the website and ensured it displayed the list of products.